TEST PLAN

By -

Ashish K, Swapnil P, Ankur B, Rajat P, Alan J

# IDTS - Banca valla

2nd November 2021

# Objective

This test plan is developed to define the scope, test approach, test methodology, resources & testing activity schedules of IDTS project.

This Test Plan for IDTS outlines the following objectives

- It details activities required to prepare and conduct testing activities.

- It communicates to all responsible parties the tasks that they are to perform and the schedule to be followed in performing the tasks

- It defines the sources of information used to prepare this plan

- It defines the test tools, testing strategies, testing methods and the environments needed to conduct the test.

# Scope

All modules & features of IDTS software which were defined in SRS need to be tested.

- Administrators

- Derivatives trading division

- Customer of Banca Valla - End User

- System requirements

# Roles & Responsibilities

| No. | Members | Tasks |
| --- | --- | --- |
| 1. | Test Manager | i. Manage the whole project. ii. Define project directions . iii. Acquire appropriate resources. |
| 2. | Test Lead | i. Identifying and describing appropriate test techniques/creation of test scenarios / tools to be used / Automation architecture. ii. Verify and assess the test approach. |
| 3. | Testers | i. Execute the test cases, report bugs / defects ii. Implement a test suite. |
| 4. | Test administrator | i. Build, maintain & ensure test environment. ii. Support tester to use the test environment for test execution. |
| 5. | QA members | i. Check to confirm whether the testing process is meeting specific requirements. |

# Entry criteria -

- Approval and sign off of the QA Test Plan and Test Cases.

- Adequate training of QA personnel and understanding of the requirements.

# Exit criteria

- The features have passed the user acceptance test.

- The features have been tested on all available platforms

- The features have passed all the functional tests

- Remaining bugs must have been reviewed and approved by management as not being showstoppers.

# Suspension criteria -

- Finding any open Severity 1 bug in software.

- Hardware failure that would hinder the testing effort.

- If any of the above occurs, testing will be suspended.

# Resumption criteria -

- Resume testing once the conditions found in the Suspension Criteria have been resolved.

- Resume testing when engineering can demonstrate that the code works properly after fixing a major bug.

# Testing types-

UAT testing

Functional testing

Regression Testing

# Schedule -

5 months

User acceptance testing - 1  to 3 Days

Functional testing - Every day

Test summary report - Every day

Bug summary report - Every day

Regression testing - 2 Days ( Thu, Fri )

Final testing - Last 2 weeks

# Tool used -

Selenium

Google Sheets

SoapUI

Jira

Bugasura

Browserstack

# Test Deliverables -

Before testing -

- Test plan

- Test case design specification

After testing -

- Test results.

- Defect reports.

- Test traceability matrix.